## Slide 1: Individual project Sprint review 4
Mihail Vasilev
02-06-2024

## Slide 2: Contents
Goals
Delivered
CICD pipelines
Retrospective
Sprint 5 planning

## Slide 3: Goals
Implement load testing
New features
Next set of reports and documentation

## Slide 4: Delivered
Documentation
  Updated architecture design
  Updated Research-CloudDeployment-HeardIT
  Research-DataDistribution-HeardIT
  OWASP Security report – HeardIT
  Portfolio delivery 3
Technical
  CICD pipeline updated to accommodate the new updates to architecture and deployment
  New functionality – song management and user account management
  Application deployed to Fontys NetLab
  Load testing implemented and automated through the CICD pipeline

## Slide 5: CICD pipelines
Back-end services
Front-end services

## Slide 6: Retrospective
Sprint goal completed
Updated and completed
  Big new update to research documentation and portfolio delivery 3
  Deployed application to Fontys NetLab
  Load testing implemented and integrated in the CICD pipeline
  New functionalities that improve the project – user account management and song managing service

## Slide 7: Sprint 5 planning
Implement message broker service for better data distribution
New features
Next set of reports and documentation – research into database synchronization, message brokers, GDPR requirements, metrics and observability updates