## Slide 1: Individual project Sprint review 3
Mihail Vasilev
13-05-2024

## Slide 2: Contents
Goals
Delivered
CICD pipelines
Retrospective
Sprint 4 planning

## Slide 3: Goals
Put the application architecture into practice
Investigate load testing tools that can be used
Continue working on features

## Slide 4: Delivered
Documentation
  Updated Project Plan
  Updated architecture design
  Researched Load testing tools and methods
Technical
  Application architecture redesigned to follow proper requirements
  Backend deployment moved to Google Kubernetes Engine
  CICD pipeline updated to accommodate the new updates to architecture and deployment
  New File management system deployed to cloud
  New functionality – User authentication, Updated song streaming, Manager tools

## Slide 5: CICD pipelines
Back-end services
Front-end services

## Slide 6: Retrospective
Sprint goal completed
Updated and completed
  Big new update to the architecture of the application: architecture structure changed and updated to properly accommodate the microservices architecture design patterns
  Deployed to Google Kubernetes Engine
  CICD pipeline updated to deploy to Google Kubernetes Engine
  New functionalities that improve the project – file storage system for the tracks to allow for better streaming and functionality, login and authorization using auth0

## Slide 7: Sprint 4 planning
Implement load testing
New features
Next set of reports and documentation